Herald

Email-to-Podcast Automation

MVP System Design for OCI Ampere A1 (1 OCPU / 6 GB)

Prepared for Upstate Data Systems LLC

Version 1.0  |  August 6, 2026  |  Status: Proposed MVP

Purpose

Define an implementable first version that accepts an email, turns its contents into a structured podcast script with Gemini, synthesizes narration locally with Kokoro, stores the MP3 in Google Drive, and replies by email with the Drive link and optional attachment.

# Document Control

| Field | Value |
| --- | --- |
| Owner | Upstate Data Systems LLC |
| Product | Herald |
| Design status | Proposed MVP |
| Target host | OCI VM.Standard.A1.Flex, Ubuntu 24.04 ARM64 |
| Target capacity | 1 OCPU / 6 GB RAM; serial TTS processing |
| Primary orchestrator | Self-hosted n8n with PostgreSQL |
| TTS engine | Kokoro-82M through Kokoro-FastAPI CPU image |
| External services | Gmail, Gemini API, Google Drive |
| Primary output | MP3 stored in a designated Google Drive folder |

Design decision: the MVP uses durable queued jobs. n8n does not remain blocked for the full TTS render; a worker processes one queued episode at a time and a separate completion workflow handles Drive upload and email delivery.

# Contents

1. Executive Summary

2. Goals, Scope, and Assumptions

3. Architecture

4. End-to-End Workflow

5. Component Design

6. Data and API Contracts

7. Resource Plan for the A1 Server

8. Security and Privacy

9. Reliability and Operations

10. Testing and Acceptance

11. Implementation Plan

12. Risks and Future Extensions

Appendix A. Configuration

Appendix B. Docker Compose Skeleton

Appendix C. Gemini Output Schema

References

# 1. Executive Summary

The MVP provides a “send content, receive audio” workflow for Herald. A user sends or forwards an email to a dedicated Gmail inbox. n8n validates the sender, extracts the useful body text or one article URL, requests a schema-constrained podcast script from Gemini, and records a queued job in PostgreSQL. A local worker running on the Ampere A1 server processes one job at a time, calls a Kokoro speech API, assembles and normalizes the audio with FFmpeg, and produces an MP3. A completion workflow uploads the MP3 to a private Google Drive folder and replies to the original sender with the Drive link; the MP3 can also be attached when it is below a configurable size threshold.

The proposed TTS runtime is the CPU image from Kokoro-FastAPI because it publishes multi-platform images for linux/arm64 and exposes an OpenAI-compatible speech endpoint. That reduces custom model-serving work on the ARM-based A1 host. Kokoro itself is an 82-million-parameter open-weight model with Apache-licensed weights. [3][8]

The 1-OCPU/6-GB host is adequate for an MVP only if work is serialized. OCI documents the A1 OCPU as one hardware execution thread, so TTS, FFmpeg, n8n, and PostgreSQL must not be allowed to compete through uncontrolled concurrency. [1]

| Decision | MVP choice | Reason |
| --- | --- | --- |
| Email intake | Dedicated Gmail inbox using Gmail Trigger polling | No inbound mail server or public webhook required |
| Orchestration | n8n in regular mode, production concurrency limited | Low operational complexity on one core |
| Persistence | PostgreSQL with a Herald schema | Durable idempotency and resumable job state |
| Script generation | Gemini API with JSON Schema output | Predictable validation and downstream parsing |
| TTS | Kokoro-FastAPI CPU ARM64 container | Existing multi-arch image and speech API |
| Audio assembly | FFmpeg in worker container | Deterministic concatenation, normalization, and MP3 encoding |
| Storage | Private Google Drive folder | Accessible from Herald and personal devices |
| Delivery | Gmail reply with Drive link; optional attachment | Drive is authoritative while email remains convenient |
| Administration | Tailscale/private access; no public n8n UI | Smaller attack surface |

# 2. Goals, Scope, and Assumptions

## 2.1 Product goal

Allow an authorized user to turn content into a listenable podcast without opening Herald: email the content, then receive a link to the completed episode.

## 2.2 MVP functional scope

- Accept plain-text and HTML email bodies, including forwarded newsletters.

- Accept a single public HTTP or HTTPS article URL when the email body primarily contains a link.

- Recognize three subject modes: Brief, Standard, and Detailed.

- Allow only configured sender addresses.

- Generate a single-host podcast script with Gemini using a strict JSON schema.

- Synthesize one episode at a time using a configured Kokoro voice.

- Produce an MP3 with a sanitized filename and basic metadata.

- Upload every successful MP3 to a configured Google Drive folder.

- Reply to the original sender with job details and a private Drive link.

- Optionally attach the MP3 when below a configurable size threshold.

- Preserve durable status and failure information so jobs can be retried without repeating every stage.

## 2.3 Explicit non-goals for the first release

- Multiple speakers, dialogue generation, sound effects, intro music, or cloned voices.

- General-purpose PDF, DOCX, image, or audio attachment ingestion.

- Automatic publication to a public podcast RSS feed.

- Public multi-user signup, billing, quotas, or tenant isolation.

- Local LLM script generation on the A1 host.

- High-throughput or simultaneous episode production.

- Automatic fact-checking beyond faithful transformation of the supplied source.

- Full Herald UI integration; the MVP is an independent backend path that can later feed the same library.

## 2.4 Operating assumptions

| Assumption | Design consequence |
| --- | --- |
| Server is Ubuntu 24.04 ARM64 on 1 OCPU / 6 GB | All containers and dependencies must support linux/arm64 |
| One trusted user initially | Email sender allowlist can be strict |
| Gemini API key is available | Script generation is external and does not consume local model memory |
| Google account owns the target Drive folder | Use OAuth user credentials rather than a service account for My Drive |
| TTS turnaround does not need to be immediate | Serial queue is acceptable |
| Internet access is outbound-only for the workflow | No public webhook, SMTP listener, or Kokoro endpoint is necessary |
| Drive is the canonical episode store | Local files may be deleted after successful delivery and retention window |

# 3. Architecture

Figure 1. Proposed MVP data flow and service boundaries.

## 3.1 Logical components

| Component | Responsibility | Deployment |
| --- | --- | --- |
| Gmail account | Receives jobs and sends acknowledgments/results | Google-hosted |
| n8n | Email trigger, validation, Gemini call, state transitions, Drive upload, replies | Docker container on A1 |
| PostgreSQL | n8n database plus Herald job records | Docker container on A1 |
| Herald worker | Content cleanup, queue consumer, TTS chunking, FFmpeg assembly | Custom Docker container on A1 |
| Kokoro-FastAPI | Local Kokoro model serving over private Docker network | ARM64 CPU Docker image on A1 |
| Gemini API | Transforms source content into structured podcast script | Google-hosted |
| Google Drive | Canonical storage for completed MP3 files | Google-hosted |
| Tailscale | Private administration path for n8n and SSH | Host service on A1 |

## 3.2 Network boundaries

- Only SSH/Tailscale administration should be reachable from outside the Docker host.

- n8n does not need a public webhook because Gmail Trigger operates by polling.

- PostgreSQL, the worker API, and Kokoro-FastAPI are attached only to a private Docker network.

- Kokoro-FastAPI must not publish port 8880 to the public interface.

- All external calls are outbound HTTPS to Google APIs, Gemini, and optionally an article URL.

The system can run without a domain name or reverse proxy in the MVP. The n8n editor can be reached through Tailscale, which keeps the public attack surface limited to the host’s chosen administrative path.

# 4. End-to-End Workflow

## 4.1 Workflow A — Email intake and script generation

- Gmail Trigger polls the dedicated inbox for new messages carrying the Herald label or matching the accepted subject prefix.

- n8n retrieves the full message, normalized sender address, subject, message ID, thread ID, body text, and HTML.

- The workflow rejects unauthorized senders, oversized content, unsupported commands, or a previously processed Gmail message ID.

- The content parser removes signatures, quoted reply history, common newsletter navigation, tracking text, and empty markup.

- If the cleaned body contains one dominant HTTP/HTTPS URL, n8n asks the worker extraction endpoint to retrieve the public article safely. Otherwise, the cleaned body becomes the source.

- n8n creates a job row with status SCRIPTING and stores a SHA-256 source hash for deduplication.

- n8n calls Gemini with a system prompt, requested mode, source text, and JSON Schema response definition.

- The returned JSON is validated. Invalid or incomplete responses receive one controlled retry with a repair prompt.

- n8n saves the script JSON and transitions the job to QUEUED_TTS.

- n8n sends an optional acknowledgment reply containing the job ID and requested mode.

## 4.2 Worker — local TTS and audio production

- The worker polls PostgreSQL for the oldest QUEUED_TTS job and obtains an exclusive lock.

- The worker marks the job SYNTHESIZING and converts script segments into sentence-aware TTS chunks.

- Each chunk is sent to the private Kokoro-FastAPI endpoint using the configured voice, speed, and output format.

- Chunk failures are retried with bounded backoff. Completed chunks are written to the shared work volume.

- FFmpeg joins chunks in order, applies consistent loudness treatment, adds beginning/end padding, and encodes the final MP3.

- The worker writes ID3 title, description, source, job ID, and creation date where supported.

- The worker calculates the final size and checksum, records the local path, and marks the job AUDIO_READY.

- Temporary segment files are removed after the final MP3 passes validation.

## 4.3 Workflow B — Drive upload and delivery

- A Schedule Trigger runs every minute and selects AUDIO_READY jobs that are not already claimed.

- n8n reads the MP3 from the shared work volume as filesystem-backed binary data.

- The Google Drive node uploads the file to the configured Herald folder and records the returned file ID. n8n supports direct file upload operations, and Drive accepts a parent folder ID for placement. [5][6]

- n8n retrieves or builds the private Drive link and stores it on the job record.

- The Gmail node replies to the originating thread with title, duration, size, and Drive link. The Gmail node supports binary attachments. [4]

- If the file is below EMAIL_ATTACHMENT_MAX_MB, the same MP3 is attached; otherwise, the reply is link-only.

- The job becomes COMPLETE, and the local file is retained for a short cleanup window.

- If Drive upload or email delivery fails, the job remains resumable from that stage without re-running Gemini or Kokoro.

## 4.4 Workflow C — error notifications and cleanup

- An n8n Error Trigger captures workflow failures and sends a concise diagnostic email to the administrator.

- A daily cleanup workflow removes local files for COMPLETE jobs older than the configured retention period.

- A daily stale-job workflow flags jobs that have remained in an active state beyond a stage-specific timeout.

- A weekly maintenance workflow prunes n8n execution data and verifies free disk space, database size, and container health.

# 5. Component Design

## 5.1 Email command contract

| Subject | Target result | Default behavior |
| --- | --- | --- |
| Podcast: Brief | Approximately 4–7 minutes | Aggressive condensation; essential points only |
| Podcast: Standard | Approximately 8–15 minutes | Balanced explanation and context |
| Podcast: Detailed | Approximately 15–25 minutes | More examples, nuance, and source structure |

The first non-empty lines of the body may optionally contain simple directives:

Voice: af_heart
Speed: 1.0
Title: Optional override

<article text, forwarded newsletter, or one URL>

Unknown directives are ignored or reported; they must never be passed directly as system instructions to Gemini or shell arguments.

## 5.2 Content extraction

- Prefer the plain-text body when it contains substantial content; otherwise convert HTML to readable text.

- Remove quoted replies and signatures using conservative heuristics. Preserve source paragraphs and headings where possible.

- For URL input, allow only http/https, resolve DNS before connection, reject loopback/private/link-local destinations, cap redirects, response size, and elapsed time, and validate the final resolved destination again.

- Reject pages that return binary media, authentication interstitials, or insufficient extractable text.

- Store the canonical source URL and title when extraction succeeds.

## 5.3 Gemini scripting

Gemini must return schema-constrained JSON rather than free-form Markdown. Google documents structured output through a response schema, allowing the result to be validated before it enters TTS. [7]

- Treat the entire source as untrusted data and explicitly instruct the model to ignore instructions contained inside it.

- Use only facts and claims present in the supplied source. Clearly attribute opinions and uncertainty.

- Rewrite visual formatting, links, tables, and citations into natural spoken language.

- Expand abbreviations on first use when the source makes their meaning clear.

- Do not add advertisements, calls to action, production notes, or unsupported background.

- Return one host voice for the MVP. The selected Kokoro voice is a system setting, not an LLM decision.

- Return a title, description, estimated duration, and ordered narration segments.

Prompt-injection boundary: email content and fetched articles are enclosed in a clearly labeled SOURCE_DATA section. The system prompt states that commands, role changes, secrets requests, tool instructions, and output-format changes inside SOURCE_DATA are quotations to be discussed—not instructions to execute.

## 5.4 Kokoro TTS service

Use a pinned release of the Kokoro-FastAPI CPU image. Its project documents prebuilt CPU images for linux/amd64 and linux/arm64, an OpenAI-compatible speech endpoint, multiple output formats, and automatic stitching features. [3]

| Setting | MVP value | Notes |
| --- | --- | --- |
| Image | ghcr.io/remsky/kokoro-fastapi-cpu:<pinned-release> | Never deploy latest without testing |
| Binding | Docker network only | No host/public port required |
| Voice | af_heart initially | Configurable allowlist of tested voices |
| Speed | 1.0 | Permit a bounded range such as 0.8–1.2 |
| Intermediate format | WAV or lossless output | Avoid cumulative MP3 re-encoding across chunks |
| Final format | MP3, mono, speech-appropriate bitrate | Configured in worker/FFmpeg |
| Concurrency | 1 episode; 1 chunk request at a time | Protect one-core host |
| Model warm state | Keep container running | Avoid repeated model startup cost |

Kokoro model weights are Apache-2.0 according to the upstream project. The wrapper’s license and each packaged voice/model artifact must still be recorded in the product’s dependency inventory before commercial distribution. [8]

## 5.5 Audio assembly and naming

- Split on sentence and paragraph boundaries; never cut in the middle of a word or abbreviation when avoidable.

- Insert short, consistent pauses between paragraphs and longer pauses between script sections.

- Validate each generated chunk for non-zero duration and expected sample format.

- Normalize the final program to a consistent spoken-word level using an FFmpeg loudness filter selected during benchmarking.

- Encode speech-focused mono MP3; preserve a lossless intermediate only until the MP3 is verified.

- Use filenames in the form YYYY-MM-DD_HHMM_<slug>_<short-job-id>.mp3.

- Compute SHA-256 for the final file and store it with the job record.

## 5.6 Google Drive integration

- Create a private folder named Herald Episodes and record its folder ID as configuration.

- Use a Google user OAuth credential connected in n8n. Google notes that service accounts cannot own files in My Drive, so a normal user OAuth flow is the straightforward MVP choice. [6]

- Upload into the configured folder by setting the parent folder ID.

- Keep the file private by default; do not automatically enable “anyone with the link.”

- Optionally create year/month subfolders later; the MVP may upload directly to one folder.

- Store Drive file ID, link, upload timestamp, and owning Google account identifier in PostgreSQL.

## 5.7 Email delivery

Subject: Re: Podcast: Standard

Your Herald episode is ready.

Title: <episode title>
Duration: <mm:ss>
File size: <MB>
Google Drive: <private link>
Job ID: <uuid>

The MP3 is attached when it is below the configured attachment limit.

# 6. Data and API Contracts

## 6.1 Job states

| State | Owner | Meaning |
| --- | --- | --- |
| RECEIVED | n8n | Message accepted and normalized |
| EXTRACTING | n8n/worker | Email or URL content is being cleaned |
| SCRIPTING | n8n | Gemini request is in progress |
| QUEUED_TTS | n8n | Validated script is ready for local processing |
| SYNTHESIZING | worker | Kokoro is producing audio chunks |
| ENCODING | worker | FFmpeg is assembling the final MP3 |
| AUDIO_READY | worker | Final local MP3 passed validation |
| UPLOADING | n8n | Google Drive upload is in progress |
| DELIVERING | n8n | Result email is being sent |
| COMPLETE | n8n | Drive upload and delivery succeeded |
| FAILED_RETRYABLE | either | Retry can resume from the failed stage |
| FAILED_FINAL | either | Manual intervention or corrected input is required |

## 6.2 podcast_jobs table

| Column | Type / rule | Purpose |
| --- | --- | --- |
| id | UUID primary key | Stable job identifier |
| gmail_message_id | Text unique not null | Idempotency key |
| gmail_thread_id | Text | Reply threading |
| sender_email | Text not null | Authorization and delivery |
| request_mode | Enum/text | Brief, Standard, Detailed |
| source_type | Enum/text | email_body or url |
| source_url | Text nullable | Canonical source URL |
| source_hash | SHA-256 text | Duplicate detection |
| source_text | Text | Normalized source; consider encryption/retention |
| script_json | JSONB | Validated Gemini output |
| status | Text indexed | Current workflow state |
| attempt_count | Integer | Bounded retry control |
| local_audio_path | Text nullable | Shared-volume path |
| audio_sha256 | Text nullable | Integrity verification |
| audio_bytes | Bigint nullable | Attachment decision |
| audio_duration_seconds | Integer nullable | User-facing metadata |
| drive_file_id | Text nullable unique | Drive idempotency |
| drive_web_link | Text nullable | Delivery link |
| error_code / error_detail | Text nullable | Operational diagnosis |
| created_at / updated_at | Timestamp with timezone | Lifecycle tracking |
| completed_at | Timestamp nullable | Retention and metrics |

## 6.3 Worker interfaces

| Interface | Method | Purpose |
| --- | --- | --- |
| /health | GET | Container liveness and dependency status |
| /extract | POST | Safely fetch and clean one public article URL |
| /jobs/{id}/retry | POST | Administrator-controlled retry request |
| Database queue poll | Internal | Primary work acquisition mechanism |

The worker should use database locking to ensure only one worker can claim a job. A second worker is not part of the 1-OCPU MVP, but the locking design avoids duplicate synthesis if the architecture grows later.

## 6.4 Idempotency rules

- A Gmail message ID can create at most one job.

- A job with a Drive file ID is never uploaded again unless explicitly reset by an administrator.

- A COMPLETE job is immutable except for retention metadata.

- Retrying delivery reuses the existing MP3 and Drive file.

- Retrying TTS reuses the validated script and does not call Gemini again.

- Retrying script generation reuses the normalized source and does not refetch the email unless requested.

# 7. Resource Plan for the A1 Server

OCI identifies VM.Standard.A1.Flex as an Arm-based shape and documents each A1 OCPU as a single hardware execution thread. The design therefore optimizes for memory safety and serial CPU-bound work rather than throughput. [1]

| Area | Planning target | Control |
| --- | --- | --- |
| Ubuntu + Docker + host agents | ~0.8–1.2 GB RAM | Minimal packages; no desktop |
| n8n | ~0.5–0.9 GB RAM | Concurrency limit 1; prune executions |
| PostgreSQL | ~0.2–0.5 GB RAM | Small shared buffers and connection pool |
| Worker + FFmpeg | ~0.2–0.7 GB RAM | One job; one FFmpeg process |
| Kokoro service | Benchmark target: remain below ~2.5 GB | Quantized/CPU image if supported; keep one model/voice active |
| Headroom / filesystem cache | At least ~0.8 GB | Reject new TTS work during memory pressure |

These are operational planning targets, not guaranteed measured footprints. The implementation must benchmark the selected Kokoro image and voice on the actual A1 instance before production use.

- Set n8n production concurrency to 1. n8n provides N8N_CONCURRENCY_PRODUCTION_LIMIT for this purpose. [9]

- Do not enable n8n queue mode and Redis for the MVP; the application-level PostgreSQL queue already serializes the CPU-bound stage.

- Create 2–4 GB of swap as an emergency buffer, with low swappiness. Swap prevents abrupt OOM termination but is not a substitute for RAM.

- Keep at least 10 GB free for Docker layers, models, work files, database growth, and updates.

- Limit source length, requested duration, and output retention so a single request cannot consume disk indefinitely.

- Use Docker health checks and restart policies, but avoid automatic uncontrolled image upgrades.

## 7.1 Expected performance posture

| Condition | Expected behavior |
| --- | --- |
| No TTS job active | n8n and email polling remain responsive |
| TTS active | CPU near saturation; other services remain functional but slower |
| FFmpeg encoding | Short CPU burst after synthesis |
| Second email arrives | Accepted and queued; no second TTS process starts |
| Long detailed episode | May take substantial wall time; progress remains visible in job state |
| Kokoro exceeds memory target | Fail benchmark gate; test alternate image/model format or move TTS elsewhere |

# 8. Security and Privacy

## 8.1 Required controls

- Use a dedicated Gmail account or dedicated mailbox alias for Herald intake.

- Allowlist exact sender addresses and reject all others before making Gemini or TTS calls.

- Use OAuth credentials for Gmail and Google Drive; store tokens only in n8n’s encrypted credential store.

- Set a long, random N8N_ENCRYPTION_KEY and back it up securely.

- Access the n8n editor through Tailscale or another private network path; enable n8n user authentication and two-factor authentication where available.

- Keep PostgreSQL, Kokoro, and worker ports off the public host interface.

- Pin container images by release tag, scan periodically, and apply controlled updates.

- Run n8n’s security audit after initial deployment and after major changes; its audit checks credentials, risky nodes, filesystem access, unprotected webhooks, and instance settings. [10]

- Do not use n8n Execute Command with user-controlled strings. The worker owns all FFmpeg and file operations through validated arguments.

- Redact email addresses, source text, API keys, and OAuth tokens from normal logs.

## 8.2 Data handling

| Data | Retention recommendation | Notes |
| --- | --- | --- |
| Original Gmail message | Controlled by Gmail account policy | System stores message ID and normalized content |
| Normalized source text | 30 days initially | Reduce after operational confidence |
| Gemini script JSON | 90 days or while episode retained | Useful for re-synthesis |
| Local audio and chunks | Chunks deleted immediately; MP3 1–3 days after success | Drive is canonical |
| Drive MP3 | User-controlled | Private by default |
| Operational logs | 14–30 days | No source body by default |
| Failed job detail | 30 days | Sanitized error messages |

## 8.3 Content and abuse safeguards

- Maximum accepted source length and maximum requested episode duration.

- Maximum jobs per sender per day, even for allowlisted users.

- One URL per request and strict SSRF protections.

- No automatic execution of links, scripts, attachments, macros, or embedded commands.

- Prompt instructions prohibit generation of unsupported facts and treat source content as quoted data.

- Optional rejection of obviously empty, encrypted, or inaccessible content with an explanatory email.

# 9. Reliability and Operations

## 9.1 Retry policy

| Stage | Automatic retries | Resume point |
| --- | --- | --- |
| Gmail fetch | 3 with short backoff | RECEIVED |
| URL extraction | 2 with bounded redirect/network timeout | EXTRACTING |
| Gemini request | 2; second request may be schema-repair | SCRIPTING |
| Kokoro chunk | 2 per chunk | Current chunk |
| FFmpeg finalization | 1 after cleaning partial output | ENCODING |
| Drive upload | 3; search by stored job metadata before duplicate upload | UPLOADING |
| Gmail result reply | 3 | DELIVERING |

## 9.2 Health and observability

- Worker logs are JSON lines containing timestamp, job ID, stage, duration, result, and sanitized error code.

- Kokoro and worker expose private health endpoints used by Docker health checks.

- n8n execution history is retained briefly for troubleshooting and pruned automatically.

- PostgreSQL records stage timestamps, enabling total turnaround and per-stage duration metrics.

- A daily health email reports queue depth, failures, free disk, Drive upload count, and longest waiting job.

- An immediate administrator alert is sent for repeated Kokoro crashes, low disk, invalid OAuth credentials, or stale jobs.

## 9.3 Backup and recovery

- Back up PostgreSQL daily using pg_dump to encrypted storage.

- Back up the n8n data volume and, critically, the N8N_ENCRYPTION_KEY.

- Export n8n workflow JSON after each meaningful change and keep it in a private repository.

- Do not back up transient TTS chunks.

- Drive contains completed deliverables; a database restore should reconcile missing local files against recorded Drive file IDs.

- Document OAuth credential recreation because refresh tokens may not be portable between environments.

# 10. Testing and Acceptance

## 10.1 Benchmark gate for Kokoro on A1

- Confirm the pinned Kokoro-FastAPI CPU image pulls and starts natively as linux/arm64.

- Generate 30 seconds, 5 minutes, and 15 minutes of representative narration.

- Record peak RSS, total system memory, CPU utilization, real-time factor, and model startup time.

- Run n8n email polling and PostgreSQL queries during synthesis to confirm they remain functional.

- Confirm no OOM kill, uncontrolled swap growth, or container restart occurs.

- Choose the tested voice and output settings only after listening for pronunciation, pacing, seams, and artifacts.

## 10.2 Functional test matrix

| Test | Expected result |
| --- | --- |
| Authorized plain-text email | Drive MP3 and reply produced |
| Forwarded HTML newsletter | Useful article text retained; boilerplate reduced |
| Single public URL | Article extracted and episode produced |
| Unauthorized sender | Rejected without Gemini/TTS consumption |
| Duplicate Gmail message ID | No second job |
| Gemini malformed output | Validation retry, then controlled failure if still invalid |
| Kokoro chunk failure | Chunk retry; job resumes without duplicating prior chunks |
| Drive upload succeeds but email fails | Email retry reuses same Drive file |
| MP3 above attachment limit | Drive link sent; no attachment |
| Server restart during TTS | Job returns to retryable/queued state after stale-lock recovery |
| Private-IP URL | Rejected by SSRF controls |
| Low disk condition | New synthesis blocked and administrator alerted |

## 10.3 MVP definition of done

- Ten consecutive authorized test emails complete successfully without manual intervention.

- At least one test covers each request mode and input type.

- Every successful episode appears in the intended private Drive folder.

- No duplicate Drive files are produced during delivery retries.

- Unauthorized email causes no Gemini request and no TTS job.

- Peak memory remains within the host limit with operational headroom.

- A reboot recovers the queue and services automatically.

- Credentials, source content, and API keys do not appear in normal logs.

- Backup and restore of the PostgreSQL job table and n8n workflow are demonstrated.

# 11. Implementation Plan

| Phase | Deliverables | Exit criterion |
| --- | --- | --- |
| 1. Host baseline | Updates, Docker, Tailscale, firewall, swap, directories, backups | Private admin access and healthy Docker host |
| 2. Core stack | PostgreSQL and n8n with pinned images and persistent volumes | n8n survives reboot and connects to Postgres |
| 3. Google integration | Gmail Trigger, Gmail Send, Drive folder, Drive upload credential | Manual workflow can upload a test MP3 and email its link |
| 4. Kokoro benchmark | ARM64 CPU image, tested voice, resource measurements | Voice and runtime pass benchmark gate |
| 5. Worker | Database queue, chunking, Kokoro calls, FFmpeg, health endpoint | Script JSON becomes validated MP3 |
| 6. Intake workflow | Validation, parsing, URL extraction, Gemini schema, job creation | Email becomes QUEUED_TTS job |
| 7. Completion workflow | Read MP3, Drive upload, reply/attachment, cleanup | Full end-to-end success |
| 8. Hardening | SSRF controls, allowlist, audit, retries, alerts, backup | Definition of done passes |

## 11.1 Recommended repository layout

Herald-email-worker/
├── compose.yaml
├── .env.example
├── db/
│   └── migrations/
├── worker/
│   ├── Dockerfile
│   ├── pyproject.toml
│   ├── app/
│   │   ├── main.py
│   │   ├── queue.py
│   │   ├── extraction.py
│   │   ├── tts.py
│   │   ├── audio.py
│   │   └── settings.py
│   └── tests/
├── n8n/
│   ├── workflows/
│   │   ├── email-intake.json
│   │   ├── completion-dispatcher.json
│   │   └── error-handler.json
│   └── prompts/
│       └── podcast-script.md
├── scripts/
│   ├── backup.sh
│   ├── restore.sh
│   └── healthcheck.sh
└── docs/
    └── runbook.md

# 12. Risks and Future Extensions

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Kokoro is slower or heavier than expected on one A1 core | Long turnaround or OOM | Benchmark gate; quantized image; strict serial processing; move TTS to 2-OCPU host if needed |
| Newsletter HTML extraction is inconsistent | Poor script input | Prefer forwarded readable text; preserve source; add domain-specific extractors later |
| Gemini free-tier rate or model availability changes | Jobs fail or pause | Model name in configuration; bounded retries; clear quota error |
| OAuth token expires or is revoked | Intake/upload/delivery stops | Health checks and explicit administrator alert |
| n8n binary execution data grows | Disk exhaustion | Filesystem mode, short execution retention, immediate chunk cleanup |
| Prompt injection in emailed content | Unsafe or malformed output | Strict system boundary, schema validation, no tool execution from model output |
| Private Drive link inaccessible to recipient | Delivery confusion | Use same Google identity initially; validate link; optionally attach small MP3 |
| Oracle reclaims or interrupts free instance | Service outage | Backups, Compose recreation, external Drive deliverables |

## 12.1 Natural next features

- Feed the same completed-job records into the Herald Inbox and Library.

- Accept curated articles directly from the always-running topic curator.

- Add TXT, Markdown, PDF, and DOCX attachments with controlled parsing.

- Add multi-article briefing and duplicate-story consolidation.

- Create two-host scripts with separate Kokoro voices.

- Add cover art, intro/outro, chapters, and podcast RSS publishing.

- Add per-subscription voice, duration, and delivery preferences.

- Move from email-only intake to a small authenticated Herald API.

- Use the 2-OCPU/12-GB shape for simultaneous curation and synthesis or limited parallel chunking.

# Appendix A. Proposed Configuration

# Core
TZ=America/New_York
N8N_ENCRYPTION_KEY=<long-random-secret>
N8N_CONCURRENCY_PRODUCTION_LIMIT=1
N8N_DEFAULT_BINARY_DATA_MODE=filesystem

# Database
POSTGRES_DB=n8n
POSTGRES_USER=n8n
POSTGRES_PASSWORD=<random-secret>
Herald_SCHEMA=Herald

# Gemini
GEMINI_API_KEY=<secret>
GEMINI_MODEL=<tested-flash-model>
MAX_SOURCE_CHARS=100000

# TTS
KOKORO_BASE_URL=http://kokoro:8880/v1
KOKORO_VOICE=af_heart
KOKORO_SPEED=1.0
MAX_ACTIVE_TTS_JOBS=1

# Delivery
GOOGLE_DRIVE_FOLDER_ID=<folder-id>
EMAIL_ALLOWED_SENDERS=<comma-separated-addresses>
EMAIL_ATTACHMENT_MAX_MB=18
LOCAL_COMPLETE_RETENTION_HOURS=48

Use the current n8n documentation to confirm exact environment variable names for the pinned release during implementation. Keep secrets in a root-readable .env file or a dedicated secrets mechanism, not in the repository.

# Appendix B. Docker Compose Skeleton

services:
  postgres:
    image: postgres:16-alpine
    restart: unless-stopped
    environment:
      POSTGRES_DB: ${POSTGRES_DB}
      POSTGRES_USER: ${POSTGRES_USER}
      POSTGRES_PASSWORD: ${POSTGRES_PASSWORD}
    volumes:
      - postgres_data:/var/lib/postgresql/data
    networks: [backend]

  n8n:
    image: docker.n8n.io/n8nio/n8n:<pinned-version>
    restart: unless-stopped
    depends_on: [postgres]
    environment:
      DB_TYPE: postgresdb
      DB_POSTGRESDB_HOST: postgres
      DB_POSTGRESDB_DATABASE: ${POSTGRES_DB}
      DB_POSTGRESDB_USER: ${POSTGRES_USER}
      DB_POSTGRESDB_PASSWORD: ${POSTGRES_PASSWORD}
      N8N_ENCRYPTION_KEY: ${N8N_ENCRYPTION_KEY}
      N8N_CONCURRENCY_PRODUCTION_LIMIT: 1
      TZ: America/New_York
    volumes:
      - n8n_data:/home/node/.n8n
      - work_data:/data/Herald
    networks: [backend]
    # Bind the editor only to localhost/Tailscale as appropriate.

  kokoro:
    image: ghcr.io/remsky/kokoro-fastapi-cpu:<pinned-release>
    restart: unless-stopped
    volumes:
      - kokoro_data:/app/api/src/models
    networks: [backend]
    # Do not publish port 8880 publicly.

  worker:
    build: ./worker
    restart: unless-stopped
    depends_on: [postgres, kokoro]
    env_file: .env
    volumes:
      - work_data:/data/Herald
    networks: [backend]

networks:
  backend:
    internal: false

volumes:
  postgres_data:
  n8n_data:
  kokoro_data:
  work_data:

The final Compose file should add health checks, logging limits, least-privilege users, resource controls verified on the installed Compose version, and an intentional method for n8n editor access.

# Appendix C. Gemini Output Schema

{
  "type": "object",
  "properties": {
    "episode_title": {"type": "string"},
    "episode_description": {"type": "string"},
    "estimated_minutes": {"type": "integer", "minimum": 1},
    "source_title": {"type": ["string", "null"]},
    "segments": {
      "type": "array",
      "minItems": 1,
      "items": {
        "type": "object",
        "properties": {
          "order": {"type": "integer", "minimum": 1},
          "heading": {"type": "string"},
          "narration": {"type": "string"}
        },
        "required": ["order", "heading", "narration"]
      }
    },
    "warnings": {
      "type": "array",
      "items": {"type": "string"}
    }
  },
  "required": [
    "episode_title",
    "episode_description",
    "estimated_minutes",
    "segments",
    "warnings"
  ]
}

# References

[1] Oracle Cloud Infrastructure, “Compute Shapes” — Ampere A1 is Arm-based and each OCPU corresponds to one hardware execution thread. https://docs.oracle.com/iaas/Content/Compute/References/computeshapes.htm

[2] n8n, “Install with Docker” and Docker Compose hosting guidance. https://docs.n8n.io/deploy/host-n8n/install-options/install-with-docker

[3] remsky/Kokoro-FastAPI — multi-platform CPU images including linux/arm64 and OpenAI-compatible TTS endpoints. https://github.com/remsky/Kokoro-FastAPI

[4] n8n Gmail node message operations — sending messages and binary attachments. https://docs.n8n.io/integrations/builtin/app-nodes/n8n-nodes-base.gmail/message-operations/

[5] n8n Google Drive file operations — uploading files. https://docs.n8n.io/integrations/builtin/app-nodes/n8n-nodes-base.googledrive/file-operations

[6] Google Drive API, “Create and populate folders” — parent folder placement and service-account ownership note. https://developers.google.com/workspace/drive/api/guides/folder

[7] Google AI for Developers, “Structured outputs” — JSON schema-constrained Gemini responses. https://ai.google.dev/gemini-api/docs/structured-output

[8] hexgrad/Kokoro — upstream Kokoro-82M inference library and Apache-licensed model weights. https://github.com/hexgrad/kokoro

[9] n8n, “Control concurrency” and execution environment variables. https://docs.n8n.io/deploy/host-n8n/configure-n8n/scaling/control-concurrency

[10] n8n, “Security audit.” https://docs.n8n.io/hosting/securing/security-audit/